**Single window Application for FBISE**

**Log File**

**Date: 19, Sep, 2022 to 23 Sep, 2022**

1. Staring the development of UI of the software

(Adding entry field, making buttons, etc.)

1. Making two screens for the software.

**Date: 23, Sep, 2022**

1. Connecting the databases for inserting the student information (name, fname, marks, images, etc.)
2. Taking user rights from **Sir Zahid** for DBSERVER to collect student’s information.

**Date: 24, Sep, 2022**

1. Compiling the database queries to obtain the student correct information and
2. Database work (Joining Tables, adding, selecting main dbs.)

**Date: 29, Sep, 2022**

1. Making templates of the certificates

2. (Working with the templates.)

**Date: 11, Oct, 2022**

1. Adding queries to the certificates to fill the student’s information

2. Callabration with sir Zahid because of some issues of dbs.

**Date: 19, Oct, 2022**

1. Adding important checks to the databases

a. for payed or not payed

b. challan number correct or not

etc.

**Date: 25, Oct, 2022**

1. Completed

a. result cancellation

b. migration certificate

c. 9th marks sheet

d. 11 marks sheet

e. SSC final marks sheet

f. Hssc final mark sheet

**Date: 2, Nov, 2022**

1. Adding reg\_no field in in FBISE challan system because we want to fetch the reg\_no from student’s challan number

**Date: 9, Oct, 2022**

1. Facing problems because of wrong guidance of the databases which results our 7 to 8 more days for corrections